Christian Knab,

Aastha Verma,

Eliah Reeves,

Eric Chuang

05/05/2024

CSE 115A

PeerGrader: Sprint 2 Report

**Actions to stop doing:** The team should stop completing and moving on to other tasks without voicing it during team meetings or over the shared communication channel, as this will help give everyone a better scope of the project status. The team should also stop holding opinions about the product to themselves, as open discussion could lead to a better product.

**Actions to start doing:** The team should start to better estimate the story point calculations for each user story, as this will help better understand the amount of work each story is going to be. Additionally, the team should start informing each other of what they are pushing to main in order to avoid merge conflicts.

**Actions to keep doing:** The team should continue prioritizing the functionality of the product before getting too hung up on the UI, as this approach helps make sure that everything on the page is necessary and works. Similarly, the team should continue holding ample team meetings per week, as this helps keep everyone on track, but as mentioned earlier, more specific updates could make these meetings even more efficient.

**Work completed:** The team has completed all of the listed user stories and tasks from the sprint plan.

**Work not completed:** Currently as of 05/05, all of the user stories and tasks for Sprint 2 have been completed, with the exception of the UI tasks which are completed but may be refined throughout the span of all the sprints.

**Work completion rate:**

Total number of user stories completed: 4 (all)


Total number of days: 10

Total number of work hours: 25

User stories per day: 1

Work hours per day: 2.5

**Burnup Chart**

****