Christian Knab,

Aastha Verma,

Eliah Reeves,

Eric Chuang

05/27/2024

CSE 115A

PeerGrader: Sprint 3 Report

**Actions to stop doing:** The team should stop incurring architecture debt and focus on quality code over quantity of features. This may initially lead to slower progress but in the long run it will allow us to make changes faster and with less need for debugging.

**Actions to start doing:** The Team needs to focus on high priority tasks. AS we have very limited time it is more important to focus on the minimum viable product and getting the most out the time we have remaining.

**Actions to keep doing:** The team should keep collaborating and working as a unit. Regular updates and meetings are very important. As we run out of time we prioritize features over collaboration. Features are important but we need to continue taking advantage of our team's strengths and working collaboratively.

**Work completed:** We completed several tasks from the sprint plan, but we had to move several to the back log.

**Work not completed:** We were unable to complete several user stories. Some of these we will complete in sprint 4 and others we will be unable to complete due to time constraints.

**Work completion rate:**

Total number of user stories completed: 2


Total number of days: 10.1

Total number of work hours: 20

User stories per day: 0.21

Work hours per day: 2

**Burnup Chart**

****