Christian Knab,

Aastha Verma,

Eliah Reeves,

Eric Chuang

06/4/2024

CSE 115A

PeerGrader: Sprint 4 Report

**Actions to stop doing:** As the deadline approaches we need to stop working on superficial features and prioritize core functionality. Overall we are doing a good job with this but it is important to continue to have in mind.

**Actions to start doing:** We need to continue completing features fully and following the agile methodology. It is easy to be complacent and only partially complete new features. We have been doing a good job of following acceptance criteria, but it is important to continue doing this.

**Actions to keep doing:** The team should continue to collaborate and work as a unit. We have been doing much better at talking and acting cohesively than we had in the past.

**Work completed:** We completed all tasks from our sprint 4 plan.

**Work not completed:** None.

**Work completion rate:**

Total number of user stories completed: 5


Total number of days: 10

Total number of work hours: 20

User stories per day: 0.5

Work hours per day: 2

**Burnup Chart**

****